Multimodal RAG Chatbot

Medical Insurance Claims Processing

Complete Implementation Plan

Project Overview

This document is a step-by-step implementation plan for a fully free Multimodal RAG (Retrieval-Augmented Generation) chatbot for medical insurance claims processing. The system ingests PDFs, images, and tables; stores them in a vector database; retrieves relevant context using hybrid search; and answers user queries via a free LLM with a Streamlit UI.

Domain: Medical Insurance Claims Processing

Primary LLM: LLaMA 3.1 8B via Groq API (free tier)

Vector DB: ChromaDB (local, free)

Embedding: BAAI/bge-small-en-v1.5 (HuggingFace, free)

UI: Streamlit (free, Python-native)

Evaluation: RAGAS + TruLens + Arize Phoenix (all free)

Phase 1 — Project Setup & Environment

1.1  Folder structure

- Create project root: medical_rag_chatbot/

  - data/raw/        → raw PDFs, images, CSVs

  - data/processed/  → cleaned text, captions, normalized tables

  - ingestion/       → parsing, chunking, embedding scripts

  - retrieval/       → search, reranking, cache scripts

  - llm/             → prompt templates, LLM call wrappers

  - evaluation/      → golden dataset, RAGAS + TruLens scripts

  - app/             → Streamlit chatbot UI

  - .env             → API keys (Groq, HuggingFace tokens)

1.2  Python environment

- Create virtual environment: python -m venv venv && source venv/bin/activate

- Install core dependencies:

  - pip install pymupdf pdfplumber camelot-py[cv] pandas pillow pytesseract

  - pip install presidio-analyzer presidio-anonymizer

  - pip install unstructured[pdf] sentence-transformers rank-bm25

  - pip install chromadb transformers torch

  - pip install groq streamlit ragas trulens-eval arize-phoenix

  - pip install gptcache langchain langsmith

- Save: pip freeze > requirements.txt

1.3  API keys and config

- Create .env file with: GROQ_API_KEY, HUGGINGFACE_TOKEN, LANGCHAIN_API_KEY

- Load in all scripts using: from dotenv import load_dotenv

Phase 2 — Data Ingestion & Preprocessing

2.1  Collect raw documents

- PDFs: insurance policy documents, claim forms, explanation of benefits (EOB)

- Images: scanned prescriptions, medical scan reports, handwritten notes

- Tables: billing code CSVs, ICD-10 code sheets, treatment history spreadsheets

- Store all raw files under data/raw/ organized by type

2.2  PDF parsing — ingestion/parse_pdf.py

- Use pdfplumber for text-heavy PDFs with layout preservation

- Use PyMuPDF (fitz) for PDFs with embedded images — extract both text and image bytes

- Extract page number, section heading, and document name as metadata per page

- Handle multi-column layouts by specifying column bounding boxes in pdfplumber

2.3  Table parsing — ingestion/parse_tables.py

- Use camelot for bordered/grid tables inside PDFs (lattice mode)

- Use pdfplumber.extract_table() for borderless tables

- Use pandas to load standalone CSV/Excel billing files

- Normalize: standardize column names to snake_case, convert dates to ISO format, strip currency symbols

- Output each table as a list of dicts (one dict per row)

2.4  Image preprocessing — ingestion/parse_images.py

- Use Pillow to deskew, denoise, and binarize scanned images before OCR

- Run pytesseract OCR to extract raw text from each image

- Build a text caption per image using BLIP model: Salesforce/blip-image-captioning-base

  - from transformers import BlipProcessor, BlipForConditionalGeneration

  - Load model once at startup, run inference per image

- Caption becomes the chunk text; raw OCR stored as backup field in metadata

2.5  PII masking — ingestion/mask_pii.py

- Load presidio AnalyzerEngine + AnonymizerEngine

- Detect and mask: PERSON, DATE_TIME, US_SSN, PHONE_NUMBER, EMAIL_ADDRESS, MEDICAL_LICENSE

- Replace each entity with a placeholder: <PERSON>, <SSN>, etc.

- Run masking on ALL text before any storage — PDFs, OCR output, table cells

2.6  Unified ingestion pipeline — ingestion/pipeline.py

- Use Unstructured.io as the top-level loader: auto-detects file type and routes to correct parser

- Call parse_pdf, parse_tables, parse_images, then mask_pii in sequence

- Output a unified list of document objects: {text, modality, source_file, page, claim_id, date}

Phase 3 — Chunking Strategy

3.1  Text chunk strategy — ingestion/chunker.py

- Use LangChain RecursiveCharacterTextSplitter

  - chunk_size = 512 tokens, chunk_overlap = 64 tokens

  - Separators: ['\n\n', '\n', '. ', ' ']

- Add metadata to every chunk: doc_type, modality, claim_id, patient_id, date, page_number, chunk_index

3.2  Table chunk strategy

- Each table row becomes one chunk

- Prepend column headers to every row chunk: 'Headers: col1 | col2 | col3. Values: val1 | val2 | val3'

- This ensures the embedding captures column context even without surrounding text

3.3  Image chunk strategy

- One chunk per image = the BLIP-generated caption

- Metadata: modality=image, image_path, page_number, source_file

- Optionally store CLIP embedding separately for image-to-image retrieval

3.4  Deduplication

- Compute SHA256 hash of each chunk text before inserting into ChromaDB

- Skip insert if hash already exists in the DB — prevents duplicate embeddings on re-ingestion

Phase 4 — Embedding Model

4.1  Text embedding — ingestion/embedder.py

- Model: BAAI/bge-small-en-v1.5 via sentence-transformers (free, 384-dim)

- Load once: model = SentenceTransformer('BAAI/bge-small-en-v1.5')

- Batch embed all chunks: embeddings = model.encode(texts, batch_size=32, show_progress_bar=True)

- Normalize embeddings before storage: normalize_embeddings=True

4.2  Image embedding (optional CLIP search)

- Model: openai/clip-vit-base-patch32 from HuggingFace

- Use CLIPProcessor + CLIPModel to encode raw images into 512-dim vectors

- Store in a separate ChromaDB collection: image_vectors

- Use only when user uploads an image query — otherwise text captions cover image retrieval

Phase 5 — Vector DB + Metadata Storage

5.1  ChromaDB setup — ingestion/vector_store.py

- Initialize persistent client: chromadb.PersistentClient(path='./chroma_db')

- Create collection: client.get_or_create_collection('claims_rag', metadata={'hnsw:space': 'cosine'})

- Insert chunks: collection.add(ids=[...], embeddings=[...], documents=[...], metadatas=[...])

5.2  Metadata schema per chunk

- doc_type: policy | claim_form | eob | prescription | billing

- modality: pdf | image | table

- claim_id: CLM-YYYY-NNN (extracted from filename or document header)

- patient_id: masked patient reference

- date: ISO date string (YYYY-MM-DD)

- page_number: integer

- chunk_index: integer (position within source document)

5.3  Metadata filtering examples

- Single claim: where={'claim_id': 'CLM-2024-001'}

- Images only: where={'modality': 'image'}

- Policy docs after 2024: where={'doc_type': 'policy', 'date': {'$gte': '2024-01-01'}}

- Exclude tables: where={'modality': {'$ne': 'table'}}

5.4  Re-ingestion strategy

- On new document upload: hash all chunks → query DB for existing hashes → insert only new ones

- On document deletion: call collection.delete(where={'source_file': filename})

- Never do a full rebuild unless schema changes

Phase 6 — Retrieval Strategy

6.1  Dense retrieval — retrieval/dense_retriever.py

- Embed user query with same bge-small model

- Query ChromaDB: collection.query(query_embeddings=[q_emb], n_results=10, where=metadata_filter)

- Returns top-10 chunks with cosine similarity scores

6.2  Sparse retrieval (BM25) — retrieval/sparse_retriever.py

- At ingestion: tokenize all chunk texts → build BM25Okapi index → pickle and save

- At query time: load index → tokenize query → call bm25.get_scores(tokenized_query)

- Return top-10 chunk indices ranked by BM25 score

6.3  Hybrid fusion — retrieval/hybrid_retriever.py

- Apply Reciprocal Rank Fusion (RRF): score = sum(1 / (k + rank_i)) for each list

- Use k=60 (standard RRF constant)

- Merge dense and sparse ranked lists → sort by combined RRF score → take top-10

6.4  Reranking — retrieval/reranker.py

- Model: cross-encoder/ms-marco-MiniLM-L-6-v2 (free, HuggingFace)

- Input: [(query, chunk_text)] pairs for top-10 fused results

- Output: relevance scores → re-sort → keep top-3 chunks

- Fallback: if max reranker score < 0.3 → return 'Insufficient context found'

6.5  Context window management

- Count tokens in top-3 chunks using tiktoken

- If total tokens > 3000: apply MapReduce chain

  - Step 1: Summarize each chunk independently with LLM

  - Step 2: Combine summaries into a single context block

- Otherwise: concatenate top-3 chunks directly as context

Phase 7 — Caching

7.1  Exact cache — retrieval/cache.py

- Hash the raw query string using hashlib.md5

- Check Redis or Python dict cache for existing answer

- If hit: return cached answer instantly, skip embedding + retrieval + LLM

- If miss: proceed with full pipeline, store result in cache with TTL=86400s (24h)

7.2  Semantic cache

- Use GPTCache: pip install gptcache

- Embed incoming query → compare cosine similarity against all cached query embeddings

- If similarity > 0.95 with any past query → return that query's cached answer

- Threshold tuning: 0.95 catches paraphrases; 0.98 for stricter exact-match behavior

7.3  Cache invalidation

- Invalidate all cache entries when new documents are ingested (content may have changed)

- TTL expiry: 24 hours for time-sensitive claim data

- Manual flush: provide a flush_cache() function callable from the admin UI panel

Phase 8 — Prompting Techniques

8.1  System prompt — llm/prompts.py

- Role: 'You are a medical insurance claims assistant. Answer questions only using the provided context.'

- Constraint: 'If the answer is not in the context, say: I do not have enough information.'

- Format instruction: 'Cite the source document name and page number in your answer.'

8.2  Few-shot examples

- Include 2-3 example Q&A pairs in the prompt covering different query types:

  - Q: Why was claim CLM-2024-010 denied? A: Per policy document page 4, the procedure code 99213 is excluded under plan B.

  - Q: What is the copay for specialist visits? A: According to the policy PDF section 3.2, the specialist copay is $40 per visit.

8.3  Chain-of-Thought (CoT)

- Append to user query: 'Think step by step before giving your final answer.'

- Use for complex multi-step questions: coverage disputes, billing reconciliation

- Do NOT use CoT for simple factual lookups — adds unnecessary tokens

8.4  Modality-aware context injection

- If retrieved chunk has modality=image: prefix with 'The following is extracted from a medical scan or prescription image:'

- If modality=table: prefix with 'The following is a row from a billing or treatment table:'

- If modality=pdf: no special prefix needed

8.5  Full prompt assembly order

- 1. System prompt

- 2. Few-shot examples

- 3. Retrieved context chunks (with modality prefix per chunk)

- 4. Chat history (last 5 turns)

- 5. Current user query + CoT instruction if applicable

Phase 9 — Free LLM Integration

9.1  Primary LLM — Groq API

- Model: llama-3.1-8b-instant (free tier, ~500 tokens/sec)

- Install: pip install groq

- Call: client.chat.completions.create(model='llama-3.1-8b-instant', messages=[...], max_tokens=1024)

- Handle rate limit errors with exponential backoff (tenacity library)

9.2  Fallback LLM — Ollama (local)

- Install Ollama: https://ollama.com → ollama pull mistral

- Use when Groq rate limit is hit or for offline operation

- Call via REST: POST http://localhost:11434/api/chat

9.3  Vision queries

- For image-only questions (e.g., 'What medication is in this prescription?')

- Use LLaVA via Ollama: ollama pull llava

- Pass raw image bytes + question directly to LLaVA

- Return LLaVA answer as the retrieved context for the main LLM

9.4  Token management

- Count prompt tokens before sending: use tiktoken cl100k_base encoding

- Hard cap: prompt + context <= 3800 tokens (leaves 296 for output in 4096 context window)

- If over cap: trim oldest chat history turns first, then truncate context chunks from bottom

Phase 10 — Streamlit Chatbot UI

10.1  App structure — app/main.py

- st.set_page_config(title='Claims Assistant', layout='wide')

- Left sidebar: file uploader, metadata filter controls, cache status

- Main panel: chat history + input box + source references below each answer

10.2  Chat features

- Render conversation history from st.session_state.messages as alternating user/assistant bubbles

- Show retrieved source chunks in an expander below each answer: document name, page, modality badge

- Confidence indicator: map reranker score to Low / Medium / High badge with color

- Typing indicator: show 'Thinking...' spinner while LLM is generating

10.3  File upload flow

- User uploads new PDF/image via st.file_uploader

- On upload: save to data/raw/ → run ingestion pipeline → show 'Indexed N new chunks' confirmation

- Trigger cache invalidation after successful ingestion

10.4  Metadata filter controls (sidebar)

- Dropdown: filter by doc_type (All / Policy / Claim Form / EOB / Billing)

- Date range picker: filter chunks by date metadata

- Modality toggle: checkboxes for PDF / Image / Table

- Claim ID text input: scope search to a specific claim

Phase 11 — Evaluating Retrieval

11.1  Golden dataset — evaluation/golden_dataset.json

- Create 30 question-answer pairs manually from real claim documents

- Each entry: {question, expected_answer, expected_source_chunks: [chunk_ids]}

- Cover all modalities: 10 PDF questions, 10 table questions, 10 image questions

11.2  Metrics

- Hit Rate@K: fraction of questions where correct chunk appears in top-K results

- MRR (Mean Reciprocal Rank): average of 1/rank of first correct chunk

- Precision@K: correct chunks / K retrieved

- NDCG@K: normalized discounted cumulative gain (graded relevance)

11.3  RAGAS retrieval evaluation — evaluation/eval_retrieval.py

- from ragas.metrics import context_precision, context_recall

- Build ragas Dataset with columns: question, contexts (retrieved), ground_truth

- Call evaluate(dataset, metrics=[context_precision, context_recall])

- Target: context_precision > 0.75, context_recall > 0.70

11.4  A/B comparison

- Run golden dataset through: dense-only vs BM25-only vs hybrid+reranker

- Log all scores to a CSV for side-by-side comparison

- Pick the configuration with highest Precision@3 and context_recall

Phase 12 — Evaluating Prompting Techniques

12.1  Three prompt variants to test

- Variant A: zero-shot (system prompt only)

- Variant B: few-shot (system prompt + 3 examples)

- Variant C: few-shot + CoT (system prompt + examples + 'think step by step')

12.2  RAGAS answer evaluation — evaluation/eval_prompts.py

- Metrics: faithfulness, answer_relevancy, answer_correctness

- from ragas.metrics import faithfulness, answer_relevancy, answer_correctness

- Build dataset: question, answer (from LLM), contexts (retrieved), ground_truth

- Run evaluate() for each variant — compare scores in a summary table

12.3  LLM-as-Judge scoring

- For each answer: send a secondary prompt to Mistral/Gemma:

  - 'Rate this answer 1-5 for accuracy and completeness. Answer: [answer]. Ground truth: [gt]. Score only, no explanation.'

- Average scores per variant — use as a sanity check alongside RAGAS

12.4  Decision

- Lock in the variant with highest faithfulness (hallucination prevention is critical for insurance)

- Store the winning prompt template in llm/prompts.py as PRODUCTION_PROMPT

Phase 13 — End-to-End Model Evaluation

13.1  TruLens tracing — evaluation/trulens_eval.py

- pip install trulens-eval

- Wrap the full RAG pipeline with TruLlm recorder

- Auto-traces every call: retrieved docs, prompt sent, LLM answer, latency

- Dashboard at localhost:8502: view per-question faithfulness + groundedness scores

13.2  Arize Phoenix observability

- pip install arize-phoenix

- Launch: px.launch_app() → opens visual trace explorer in browser

- Log each pipeline run: px.log_spans(trace_id, retrieved_docs, prompt, answer, latency)

- Use for debugging: find which queries have low retrieval scores or high latency

13.3  LangSmith logging

- Set LANGCHAIN_API_KEY in .env + LANGCHAIN_TRACING_V2=true

- Every LangChain chain call auto-logged to LangSmith dashboard (free tier)

- View full chain steps: retriever call → prompt assembly → LLM call → output

13.4  Regression testing

- After any change to prompt, retrieval config, or model: re-run full golden dataset eval

- Compare new scores to baseline scores stored in evaluation/baseline_scores.json

- Alert if any metric drops more than 5% — investigate before deploying

Complete Technology Stack

| Component | Tool / Library | Cost |
| --- | --- | --- |
| PDF parsing | PyMuPDF, pdfplumber | Free |
| Table parsing | camelot, pandas | Free |
| OCR | pytesseract, Pillow | Free |
| Image captioning | BLIP (HuggingFace) | Free |
| PII masking | presidio (Microsoft) | Free |
| Unified doc loader | Unstructured.io | Free tier |
| Chunking | LangChain splitters | Free |
| Text embedding | BAAI/bge-small-en-v1.5 | Free |
| Image embedding | CLIP (HuggingFace) | Free |
| Vector DB | ChromaDB (local) | Free |
| Sparse retrieval | rank-bm25 | Free |
| Reranker | MS-MiniLM CrossEncoder | Free |
| Exact cache | functools / Redis | Free |
| Semantic cache | GPTCache | Free |
| Primary LLM | LLaMA 3.1 8B via Groq | Free tier |
| Fallback LLM | Mistral 7B via Ollama | Free (local) |
| Vision LLM | LLaVA via Ollama | Free (local) |
| Chatbot UI | Streamlit | Free |
| Retrieval eval | RAGAS | Free |
| LLM tracing | TruLens | Free |
| Observability | Arize Phoenix | Free |
| Chain logging | LangSmith | Free tier |

Recommended Execution Order

- Week 1: Phase 1 (setup) + Phase 2 (ingestion) + Phase 3 (chunking)

- Week 2: Phase 4 (embedding) + Phase 5 (vector DB) + Phase 6 (retrieval)

- Week 3: Phase 7 (caching) + Phase 8 (prompts) + Phase 9 (LLM integration)

- Week 4: Phase 10 (UI) + Phase 11-12 (evaluation) + Phase 13 (observability)

Test each phase independently before moving to the next. Use a small set of 5-10 sample documents during development and switch to the full dataset only during evaluation.